# HardwareOps for Robotics Fleets
Architecture & Development Starter Doc

Version 0.1 • Prepared for: Dylan Frausto • Date: 2026-01-31

# 1. Executive Summary

This document defines an initial architecture, goals, requirements, constraints, and a development plan for a HardwareOps platform focused on robotics fleets. The platform acts as a control plane for safely deploying software and configuration to autonomous devices operating in unreliable, bandwidth-constrained, and sometimes offline environments. The near-term product wedge is safe rollouts (staged deploy + health gating + rollback) and Git-native configuration.

# 2. Problem Statement

Robotics teams ship physical devices that cannot be treated like ephemeral cloud servers.

Failures during updates can cause safety incidents, expensive truck rolls, downtime, and reputational harm.

Teams often rely on SSH scripts, manual technicians, and ad-hoc dashboards; these do not scale past ~20-50 devices.

Existing enterprise solutions are frequently consultant-driven, complex to integrate, and not developer-first.

# 3. Target Customer & Personas

## 3.1 Initial Wedge Market

Robotics & autonomous systems companies (50-300 employees) with real deployed fleets (warehouses, delivery, inspection, drones).

Engineering-led buying: platform/infra team, robotics operations team, or staff-level engineers responsible for deployments.

## 3.2 Personas

| Item | Details |
| --- | --- |
| Platform Lead | Owns deployment tooling, uptime, security posture; wants safe rollouts, auditability, and low toil. |
| Robotics Ops Engineer | Handles field incidents and fleet maintenance; wants reliable remote actions and quick diagnosis. |
| Security/Compliance | Cares about device identity, least privilege, signed artifacts, and audit logs. |
| Field Technician (secondary) | Needs predictable recovery workflows, offline-safe operations, and simple tooling. |

# 4. Product Goals, Non-Goals, and Success Metrics

## 4.1 Goals (What v1 must do)

Provide safe, staged deployments of software and config to fleets with automatic halting and rollback.

Make device enrollment and trust simple (zero-touch provisioning or guided provisioning).

Provide fleet inventory, groupings, and health status with actionable signals for rollout gating.

Be easy to install and operate in a private network (on-prem or VPC), with minimal dependencies.

Be developer-first: Git-native configuration, API-first control plane, and automatable workflows.

## 4.2 Non-Goals (Explicitly out of scope for v1)

High-volume telemetry/analytics warehouse (leave to existing stacks).

Video ingestion, perception model hosting, or fleet ML training pipelines.

Full device MDM feature set (app catalogs, end-user policy management).

Building a new observability backend from scratch (integrate with Prometheus/OpenTelemetry instead).

## 4.3 Success Metrics

Time to onboard first device (target: <30 minutes).

Time to create and execute a staged rollout (target: <10 minutes from UI/CLI).

Mean time to rollback from failed release (target: <5 minutes).

Reduction in deployment-related incidents for design partners (qualitative + incident count).

Design partner conversion to paid annual contract.

# 5. Core Use Cases

Enroll devices into a fleet with cryptographic identity and ownership.

Define fleet and group configuration in Git; validate + apply changes through the control plane.

Push software update to a canary group (e.g., 5% of fleet) and monitor health gates.

Automatically pause rollout on anomaly; optionally rollback to last known good version.

Run remote actions (restart service, collect logs, rotate config) with audit trails.

Detect and surface config drift (device differs from desired state).

Operate through intermittent connectivity: devices catch up when online.

# 6. Requirements

## 6.1 Functional Requirements

Device Registry: unique device identity, metadata, labels, group membership.

Enrollment: bootstrap trust (certificate issuance or token-based first contact), ownership binding.

Artifact Management: store pointers to artifacts; support signed artifacts and checksum verification.

Desired State: define desired software version + config per group; compute per-device target state.

Rollouts: staged deployment plan, health gates, pause/resume, rollback.

Remote Actions: execute approved commands (restart, log bundle, run script) with RBAC.

Audit Logging: immutable logs for actions, deployments, device check-ins, and config changes.

Health Model: heartbeat, service health, update success/failure, basic resource signals (CPU/mem/disk optional).

API + UI: API-first; minimal UI for fleet, rollouts, and device health.

## 6.2 Non-Functional Requirements

Reliability: tolerate control plane restarts; devices should continue operating on last applied state.

Security: mutual TLS, least-privilege RBAC, signed artifacts, auditable actions.

Scalability (v1): 1,000 devices, 1-5 check-ins/minute/device configurable with backoff.

Offline/Intermittent: queued updates and actions; idempotent reconciliation.

Operability: simple install (Docker Compose or Kubernetes Helm), predictable upgrades.

Performance: control plane API p95 < 300ms for common calls under normal load.

# 7. Constraints & Assumptions

Devices may have intermittent connectivity, limited bandwidth, and unexpected reboots.

Devices may run Linux (common in robotics), but architecture should allow other OS agents later.

Customer environments may be on-prem or VPC; avoid hard dependency on public cloud services.

Outbound-only device connectivity is preferred (device initiates connection to control plane).

Artifact distribution must be resumable and verifiable (checksum + signature).

# 8. System Overview

The platform consists of a Control Plane and a lightweight Device Agent. The Control Plane stores desired state, computes rollout plans, exposes APIs/UI, and maintains audit logs. The Device Agent checks in, fetches desired state, downloads artifacts/config, applies changes locally, reports health, and executes remote actions.

## 8.1 High-Level Components

Device Agent (on each robot): check-in, reconcile desired state, apply updates, execute actions, report health.

Control Plane API: device registry, desired state service, rollout engine, action dispatcher, RBAC, audit.

Artifact Store: S3-compatible object storage (MinIO for on-prem) or customer-provided bucket/registry.

Config Source: Git repository for fleet/group desired state (optional in v1; can start with UI-defined desired state).

Database: Postgres for core state; optional Redis for queues/locks.

UI/CLI: minimal web console + CLI for automation.

Observability: Prometheus metrics + OpenTelemetry traces for the control plane.

# 9. Architecture Details

## 9.1 Data Flow (Check-in + Reconcile)

Agent establishes mTLS connection to Control Plane and sends heartbeat + current state summary.

Control Plane authenticates device, updates last-seen, and returns desired state + pending actions.

Agent compares desired vs current, downloads required artifacts/config, validates signatures/checksums.

Agent applies updates in an atomic manner (A/B slot or staged filesystem swap where possible).

Agent reports result (success/failure, error code, logs). Control Plane updates rollout status and health gates.

## 9.2 Rollout Engine (Staged Deploy)

Rollout definition: target group, artifact version, config revision, stages (5%, 25%, 100% or custom).

Health gating: success rate threshold, error budget, key health signals (heartbeat, service OK, self-tests).

Auto-pause on anomaly: stage does not progress until manually resumed or automatically rolled back.

Rollback: revert desired state to last known good; agent performs rollback routine; record audit event.

Idempotency: reapplying same desired state must be safe; agent actions must be retriable.

## 9.3 Device Agent Design

Runtime: single binary preferred; runs as systemd service or container (depending on device OS constraints).

Local State: persistent store (SQLite or simple file) for last applied desired state + artifacts present.

Update Strategy: start simple with atomic directory swap; later support A/B partition or container image rollout.

Action Sandbox: allow only signed, allowlisted actions; capture stdout/stderr; timeouts; resource limits.

Backoff + Jitter: on network failure, exponential backoff to protect control plane.

## 9.4 Security Model

Device identity: per-device keypair and certificate; rotateable; bound to fleet/tenant.

mTLS everywhere between agent and control plane; no inbound access to devices required.

Signed artifacts: signatures verified by agent; enforce checksum; deny unsigned artifacts by policy.

RBAC: roles for admin, deployer, viewer; scoped to fleets/groups; principle of least privilege.

Audit log: append-only; store action initiator, time, device(s), parameters, and results.

## 9.5 Multi-Tenancy (SaaS later)

Start with single-tenant deployments for design partners (on-prem/VPC).

Abstract tenancy at data model level (tenant_id on all core tables).

When moving to hosted SaaS, isolate tenants by logical separation + optional per-tenant encryption keys.

# 10. APIs (Initial Sketch)

POST /enrollments  -> create enrollment token or CSR workflow

POST /devices/checkin -> agent heartbeat; returns desired state + actions

GET /devices/{id} -> device details + last seen + current/desired state

POST /rollouts -> create rollout plan

POST /rollouts/{id}/pause|resume|rollback

POST /actions -> dispatch action to device(s)

GET /audit -> query audit events

# 11. Data Model (Minimal v1)

| Item | Details |
| --- | --- |
| tenants | tenant_id, name, created_at |
| devices | device_id, tenant_id, cert_fingerprint, metadata_json, labels_json, last_seen, status |
| device_state | device_id, current_version, current_config_rev, health_json, updated_at |
| desired_state | scope (fleet/group/device), scope_id, desired_version, desired_config_rev, policy_json |
| rollouts | rollout_id, target_scope, desired_version, stages_json, status, created_by, created_at |
| rollout_events | rollout_id, device_id, stage, result, error_code, log_ref, ts |
| actions | action_id, type, params_json, target_selector, status, created_by, created_at |
| audit_events | event_id, actor, event_type, resource, payload_json, ts |

# 12. Infrastructure & Deployment

## 12.1 MVP Deployment (Design Partner)

Single-tenant install via Docker Compose or Helm.

Postgres + Control Plane API + UI + MinIO (if on-prem).

Optional Redis for queues/locks; can start with Postgres advisory locks + background workers.

Ingress via Nginx/Traefik; TLS termination; internal CA for device certs if needed.

## 12.2 Scale-Out Path

Horizontal scale API pods; stateless services.

Separate worker service for rollouts/actions.

Move queue to Redis/NATS; add rate limiting per tenant.

Use CDN or local edge cache for artifacts when fleets are geographically distributed.

# 13. Development Plan & Milestones

## 13.1 Milestone 0: Discovery (1-2 weeks)

10-20 customer interviews; confirm exact rollout pain, environment constraints, and security requirements.

Pick one device OS baseline (e.g., Ubuntu 22.04/24.04 on x86_64) for first agent target.

Define health gating signals that matter most for robotics (heartbeat, service OK, self-test).

## 13.2 Milestone 1: Thin Vertical Slice (2-4 weeks)

Agent: enroll + check-in + fetch desired version + download artifact + apply + report result.

Control plane: device registry + desired state + basic UI list + audit events.

Artifact store integration (MinIO/S3) and checksum verification.

## 13.3 Milestone 2: Rollouts (3-6 weeks)

Create rollout with stages; stage progression; pause/resume; basic health gating.

Rollback to last known good; record events; surface in UI.

Add basic RBAC roles.

## 13.4 Milestone 3: Git-Native Config + Drift (4-8 weeks)

Define desired state via Git (repo polling or webhook).

Config drift detection and remediation workflows.

Improve agent atomicity and resilience.

## 13.5 Milestone 4: Design Partner Hardening (ongoing)

Packaging + installer, upgrades, monitoring dashboards, alerting hooks.

Threat model review; certificate rotation; key management.

Operational runbooks and incident playbooks.

# 14. Testing Strategy

Unit tests: rollout state machine, gating logic, signature verification.

Integration tests: agent <-> control plane, artifact download, offline catch-up.

Fault injection: network drop, partial downloads, power loss during update, control plane restarts.

Device simulator: lightweight emulator that mimics thousands of agents for load testing.

# 15. Key Risks & Mitigations

| Item | Details |
| --- | --- |
| Bricking devices | Use atomic apply/rollback patterns; staged rollouts; require signatures; extensive fault tests. |
| Security compromise | mTLS, signed artifacts, allowlisted actions, audit logs, least-privilege RBAC. |
| Overbuilding platform | Ship thin slice to a design partner; expand only from observed pain. |
| Slow onboarding | Optimize for a 30-minute first-device success; simplify install; provide quickstart scripts. |
| Artifact bandwidth | Support resumable downloads; delta updates later; local caching options. |

# 16. Appendix: Initial Tech Choices (Suggested)

Agent language: Go (fast dev, static binary) or Rust (safety); start with Go for speed.

Control plane: Go/FastAPI/Java Spring all viable; choose what you can ship fastest.

DB: Postgres (core state + audit).

Queue: start simple (DB-backed) then Redis/NATS as needed.

Storage: S3-compatible (MinIO on-prem) + optional container registry integration.

Infra: Docker Compose for early pilots; Helm for production installs.